Keeping it Simple
Mike Harris

---
Minimum Viable Product (MVP)
- From World of Product Development.
- An MVP “is a product with just enough features to gather validated learning about the product and its continued development.”
- Used in Lean (Manufacturing, Software Development, Start-Up)
- Defined by Frank Robinson, and popularised by Steve Blank, Mary and Tom Poppendieck, and Eric Ries.

---
Example
(Learning the lesson)

---
The requirement
- Customers need to order spare parts: We need an on-line Parts Shop.
- We don’t have a system at the moment, it costs us money; we need a computerised solution.
- It’s going to be great. Let’s do it!

---
The “Solution”
- We did the work “on the side”, created a “separate lane” on our Kanban board.
- We contracted in a developer who did the work using a framework that wasn’t at the time our core strategic technology.
- The developer did a good job and we delivered a Parts Shop.

---
Dreams vs Reality
(a lesson for the PO)
- “It’s something everyone is asking for.”
  Some people asked for it. Salespeople were keen to please those people. The solution was not even appropriate for a major group of customers.
- “We’ll save ourselves time and money.”
  It cost time to implement and time to manage. We probably lost money in the short term.
- “We’ll sell a lot of product; it’s going to be big!”
  We sold a handful of units a month. It may have been cheaper to give them away for free!
- “It’s top priority; drop everything and do it.”
  There were other things of higher priority; “fitting it in” was a mistake (PO slaps himself).

---
A new requirement
(Applying the lesson)

---
The new requirement
- “We’re finding it hard to
  manage the stock for the Parts Shop.”
- “It’s going to become more of a
  problem; we need to act.”
- “We need a computerised
  system for stock control.”

---
Information gathering
- So how many items are we selling currently?
  Less than ten a month.
- What is the current trend in growth?
  Since it’s launch 9 months ago, no growth trend noticeable.
- How many people are having to manage the shop and warehouse stock?
  One person, very part-time.
- How many potential users are there?
  One
- What is your budget?
  Isn’t this something that IT should pay for?

---
The Minimum Viable Product

---
Another requirement
(Applying the lesson again)

---
A different requirement
- There’s these things we have to sell that everyone wants. We need to sell them.
- Other people are selling them, but we’re not; we’re losing revenue.
- They’re really, really
  cool. Look, I have a
  sample one here!

---
The Detail
- They’re not off the peg items, they are made to measure.
- There’s a relatively complicated formula for calculating how much you need.
- They actually retail for very little; the profit margin is much, much lower than for our core products.
- The products are quite different from our core products; they don’t fit easily into our supply and invoicing chain.
- We don’t actually know how many people really want to buy them from us.

---
The Minimum Viable Product
- We produced an A4 product information leaflet to give to customers.
- We produced a set of guide prices on paper for customers and staff to use.
- We trained a single member of staff in quoting for and ordering the items.
- We provided a telephone number and email address for customers to order them.

---
The Result
- Nobody ordered any of them from us!
- Well maybe over the first six months we sold one or two.
- Customers continued to buy them from their previous suppliers.
- Our largest and most profitable accounts didn’t really need to buy them anyway.
- We saved lots of time and money in wasted product development.
- Software developers could continue to work on products that did deliver value.

---
How can we apply these lessons
as developers?

---
Lean Software Development
- Eliminate waste
- Amplify learning
- Defer decisions
- Deliver as fast as possible
- Empower team
- Build in integrity
- See the whole
- Lean Software Development by Mary and Tom Poppendieck

---
Techniques we can use
- Test Driven Development
- Emergent Design
- Domain Driven Development
- Microservices
- Pair and Mob Programming
- Continuous integration
- Continuous delivery

---
The Summary
- The MVP may be much more minimum than you think.
- When proving a start-up concept aim to do as little work as possible, so as not to waste time, money, effort, and inspiration.
- Just because we’re ‘technologists’ it doesn’t mean a digital solution is the best MVP. A pencil is also a technology.
- Try to talk the customer down. People start believing their own hype and get carried away.
- Customers can be empowered to realise their own solution.
- Apply Lean, Agile and XP techniques to deliver working software fast and get feedback.

---
Thank You
07811 671 893
mike@mbharris.co.uk
https://mbharris.co.uk
http://uk.linkedin.com/in/mbharris
https://github.com/mikebharris/
(c) Mike Harris under GNU FDL 1.3